# METHOD OF STATEMENT

Date: 14th Jan 2021

Description of work

To relocate equipment to one side and move back to location after moving out of Aida machine

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

22-23/01/2021

Time of Operation

09:45 am

Location of Operation

#### 73 Nanyang Drive

Singapore Institute of Mfg Technology

Equipment Use

Woodblock

Rollers/pallet truck

Obstacles

Ensure no obstacles around operation area

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard P.P.E (etc, safety shoe)

Job Scope

# To shift out item from racking onto pallet

# Shift out pallet and racking to one side

# After Aida press move out, to shift back to the exact location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175