# METHOD OF STATEMENT

Date: 08th May 2025

Description of work

To relocate 2 units machine from existing location to new location within the same room

Machine Spec

1 unit 7107 CMM

1 unit 555 CMM

Risk Assessment

A copy of Risk Assessment will be attached

Schedule of Operation

19/05/25

Time of Operation

Afternoon schedule

Location of Operation

#### 62 Loyang Way

#### GE Aviation

Equipment Use

Crowbar

Woodblock

Pallet truck

Canvas/PVC sheet (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Lift up machine to 3” high

# Insert pallet truck under machine bed

# Shift out machine from existing location

# Transfer machine to new location within the same room

# Position at the new designated location

# Unload machine from pallet truck and insert levelling pad onto machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Any debris will be clear

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175