# METHOD OF STATEMENT

Date: 26th Mar 2025

Description of work

To relocate 1 units machine from existing location to new location within factory premise

Spec

1 x Filleting machine

Wt:1, 800 kg

Risk Assessment

A copy of Risk Assessment will be attached

Schedule of Operation

02/04/25

Time of Operation

09:30 am

Location of Operation

#### 7 Sunview Rd

Equipment Use

Hand jack/crowbar

Woodblock

Rollers/pallet truck

Canvas/PVC sheet (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Lift up machine to 3” high

# Insert rollers/pallet truck under machine bed

# Shift out machine from existing location

# Transport to new location within factory premise

# Position at the new designated location

# Lift up to remove rollers and insert levelling pad onto machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Any debris will be clear

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175