# METHOD OF STATEMENT

Date: 27th Mar 2024

Description of work

To relocate 2 units machine 150m away within factory premise

Machine Spec

1 unit Talyround 1520

Wt: 1, 000 kg

Risk Assessment

A copy of Risk Assessment will be attached

Schedule of Operation

02/04/24

Time of Operation

10:00 am

Location of Operation

#### 11 Calshot Rd

#### Eagle Services Asia Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck

Canvas/metal sheet (to lay out for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Lift up machine to 3” high

# Insert pallet truck machine bed

# Shift out machine from existing location

# Transfer machine to 150m away within factory

# Position machine to the new designated location

# Unload machine from pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Any debris will be clean up and clear

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175