# METHOD OF STATEMENT

Date: 12th July 2022

Description of work

To relocate 1 unit BSTA50 High Speed Press from existing location to another location within factory premise

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

26/07/22 (Tuesday)

Time of Operation

09:45 am

Location of Operation

#### 37 Tuas Ave 8

Mitsui High-Tec (S) Pte Ltd

Equipment Use

Hydraulic/hand jack

Woodblock

Rollers

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Jack up machine to 4” high

# Insert rollers onto machine bed

# Shift out machine from existing location

# Transport to new location within factory premise

# Position machine at the new designated location

# Unload machine from rollers and insert machine stand

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175