# METHOD OF STATEMENT

Date: 11th Sep 2024

Description of work

To relocate 1 unit machine within room

Machine Spec

1 unit Hot Rolling Milling machine

Wt: 3, 590 kg

Risk Assessment

A copy of Risk Assessment will be attached

Schedule of Operation

TBC

Time of Operation

TBC

Location of Operation

#### 5 Cleantech Loop, Cleantech Two #01-01

Singapore Institute of Manufacturing Technology

Equipment Use

Hand jack/crowbar

Woodblock

Pallet truck

Canvas/metal sheet (to lay out for floor epoxy protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Jack up machine to 4” high

# Insert pallet truck under machine bed

# Shift out machine from existing

# Transfer machine to new location within room

# Position machine at the designated location

# Jack up machine to remove pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Any debris will be clear

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175