# METHOD OF STATEMENT

Date: 26th Mar 2021

Description of work

To relocate 1 piece metal plate from existing location to another lab within 2nd floor

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

11/05/21 (Tuesday)

Time of Operation

09:45 am

Location of Operation

#### 71 Nanyang Drive, Valley Block Level 2

Singapore Institute of Mfg Technology

Equipment Use

Crowbar

Woodblock

Pallet truck

Hand drill

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Lift up plate to 3” high

# Insert pallet truck under plate

# Shift out from existing location

# Transport to new lab within 2nd floor

# Position at the new designated location

# Unload plate from pallet truck

# Bolt down 4 side of plate with 12mm screw

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clean up and clear

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175