# METHOD OF STATEMENT

Date: 17th Dec 2021

Description of work

To jack up mixer and remove stand, shift out from 4th floor to 3rd floor via cargo lift, positon to location, jack up 60 cm for engineer to install back stand

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

27/12/21

Time of Operation

09:40 am

Location of Operation

#### 5 Sunview Rd

Equipment Use

Crowbar

Woodblock

1 x 5 ton pallet truck

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Jack up mixer

# Engineer to remove stand

# Shift out mixer from 4th floor to 3rd floor via cargo lift

# Position mixer at the new designated location

# Jack up mixer for engineer to install stand

# Lower down mixer and let it sit onto stand

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175