# METHOD OF STATEMENT

Date: 27th Apr 2023

Description of work

To relocate 6 unit vehicle from existing location to outside open space of factory premise

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

TBC

Time of Operation

09:45 am

Location of Operation

#### 15 Chin Bee Drive

ST Engineering Land Systems Ltd

Equipment Use

Hydraulic jack

Woodblock

Electrical control rollers

I-beam

1 x forklift

Canvas/metal sheet (to lay out for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Unload necessary equipment from lorry chassis using forklift

# Jack up vehicle base using hydraulic jack

# Insert roller and i-beam onto vehicle base

# Lower down vehicle and let it sit onto the i-beam

# Secured with bolt and nuts

# Shift out vehicle from existing location

# Transport to outside open space

# Position vehicle at the designated location

# Unload vehicle from roller and let it sit on level ground

# Repeat process till all vehicle are relocate to new location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani / Kevin Wong

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175