# METHOD OF STATEMENT

Date: 28th October 2021

Description of work

To relocate 1 unit Used Alzmetall Alzstar 30 Drilling machine from production floor to storage area within factory premise

To shift 1 unit New Drilling machine from storage area to original Alzmetall Alzstar machine location.

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

28th October 2021

Time of Operation

After 12 pm

Location of Operation

1 Pandan Crescent

Emerson Asia Pacific Pte Ltd

Equipment Use

1 x pallet truck

Metal sheet/plywood/canvas

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Insert pallet truck onto machine stand

# Shift out machine from existing location

# Transport machine to storage area within production

# Position machine at the designated location

# Unload from pallet truck and insert levelling pad under onto machine stand

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175