# METHOD OF STATEMENT

Date: 23 Nov 2015

Description of work

To relocate 1 unit Kotobuki Manual Milling machine within production area

Date / Time of Operation

27/11/2015 – 10:00 AM

Location of Operation

#### No 2 Gul Circle

Cameron (S) Pte Ltd

Equipment Use

Manual/hydraulic jack

Woodblock

Rollers

Obstacles

Ensure no obstacles around operation area and route to machine new position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety helmet, glove)

# Job Scope

# Jack up machine using manual/hydraulic jack

# Insert rollers to machine base

# Shift and position machine to new location within 6m away

# Jack up machine, remove rollers and let it sit on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Regards: Zailani

# Tel: 62824175