# METHOD OF STATEMENT

Date: 1st Feb 2021

Description of work:

To jack up 1 unit CMM machine for customer engineer to reposition machine stand

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

04/02/2021

Time of Operation

Afternoon schedule

Location of Operation

#### 22 Pioneer Crescent

Dyson

Equipment Use

Pallet truck

Woodblock

Obstacles

To clear all obstacles around operation area

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Insert pallet truck under machine

# Insert woodblock onto pallet truck

# Pallet truck to jack up machine till it did not touch the stand

# Assist engineer to reposition machine stand

# Readjust stand to properly aligned with machine

# Lower down machine and let it sit onto the stand

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824715