# METHOD OF STATEMENT

Date: 17th Feb 2025

Description of work:

To jack up 1 unit CMM machine for customer engineer to change machine vibrator leg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

18/02/25

Time of Operation

10:00 am

Location of Operation

#### 11 Calshot Rd

SAESL

Equipment Use

Pallet truck

Woodblock

Obstacles

To clear all obstacles around operation area

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Insert pallet truck under machine

# Pallet truck to jack up machine till it did not touch the vibrator leg

# Engineer to replace old vibration leg with a new one

# Readjust vibration leg to properly aligned with machine

# Lower down pallet truck and let machine sit on the vibration leg

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824715