# METHOD OF STATEMENT

Date: 08th June 2020

Description of work

To shift out 20 unit machineries from production room at ground floor onto platform, hoist up and load onto Malaysia lorry

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

12/06/2020 (Friday)

Time Of Operation

09:30 am

Location of Operation

#### Blk 1004 Toa Payoh North #01-05

Equipment Use

2 x lorry loader

4 x Malaysia lorry

1 x platform - to lay out for machine pathway

1 x 4.5 ton forklift

Rollers / pallet truck

1 set wire sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator and forklift driver will be involved in this operation

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated hoisting area for the lifting

- Barricade operation area with safety cones, red white tape

- Lay out platform directly in front of tenant door for machine pathway

- Shift out machine from production room into platform

- Lorry loader to hoist up machine and load onto Malaysia lorry

- Secured machine with strapping belt prior to moving out of  premise and deliver to another location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175