# METHOD OF STATEMENT

Date: 28 April 2015

Description of work

1) To shift out 4 unit CNC Machining Center from ground floor, hoist up using lorry crane and load onto 1 x 40 ft and 1 x 20ft Malaysia lorry

2) To move in 2 unit new CNC Machining Center into customer premise

Risk Assessment

A copy of Risk Assessment will be attach.

Date / Time of Operation

09/05/2015 - 09:30am

Location of Operation

#### Blk 3014A Ubi Rd 1 #01-02

Progress Engineering Services Pte Ltd

- Equipment Use

2 x lorry crane

1 x platform

Heavy duty rollers/pallet truck

Wire/webbing sling

*   Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally.

- Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather.

All debris will be clear and dispose

- Lifting Crews

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc…)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated area for the lift

- Barricade operation area with safety cones, red white tape

- Lay out platform to act as machine pathway

- Push out machine from customer premise into platform

- Lorry crane to hoist up machine from platform and load onto Malaysia lorry

- Machine to be properly secured prior to moving out of customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175