# METHOD OF STATEMENT

Date: 11th Mar 2022

Description of work

To shift out machineries from 2nd floor via cargo to loading area, hoist and load onto lorry chassis

Machine Spec

1 unit Mitsubishi FA10PS / Wt: 2, 700 kg

1 unit Sodick VZ300L / Wt: 2, 400 kg

1 unit Excetek V350 / Wt: 2, 700 kg

1 unit NKI Hydraulic Tester / Wt: 2, 700 kg

1 unit FX10K / Wt: 2, 000 kg

1 unit small Superdrill

1 unit Caramet Storage

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

15-26/03/22

Time of Operation

09:45 am

Location of Operation

#### Blk 1 A.M.K Ind Pk 2A

A-A Precision Wire Cut Pte Ltd

Equipment Use

1-2 x lorry loader

Pallet truck

Wire/webbing sling

Obstacles

Ensure no obstacles around operation area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Insert pallet truck under machine base

- Shift out machine from 2nd floor via cargo lift to loading bay

- Insert sling to crane hook and secure onto machine hoisting point

- Lorry loader to hoist up machine

- Load machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver machine to new premise

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175