# METHOD OF STATEMENT

Date: 30th June 2017

Description of work

To shift out 1 unit Aluminium Structure with wheel @ weight of 100 kg from 2nd floor to loading area via cargo lift, hoist up onto lorry chassis and deliver to new location

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

03/07/2017   –   Afternoon slot

Location of Operation

#### From 73 Nanyang Drive, Level 2   -   4 Fusionopolis Way #07-08

Equipment Use

1 x lorry crane

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Shift out structure from 2nd floor to loading bay via cargo lift

- Hoist up and load structure onto lorry chassis

- Secured structure with belt prior to moving out of premise and deliver to new location

- At new location, unload structure from lorry chassis, shift and position to 7th floor via cargo lift

- Once job complete, team leader will instruct the team to perform proper housekeeping,

- All debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175