# METHOD OF STATEMENT

Date: 31st May 2018

Description of work

To shift out machineries, cabinet, rack and materials as per Quotation from tool room to loading area, hoist/fork up onto lorry chassis and deliver to new location, hoist up to 2nd floor, shift and position to location

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

06/06/2018   –   09:45 am

Location of Operation

#### FROM - 65A Nanyang Drive MP3 @ HW2-01-01, Carpark D

#### TO - 81 Nanyang Drive, North Spine Leaning Hub, Carpark E

Equipment Use

2 x lorry crane

1 x forklift

Rollers, pallet truck

Wire sling

Webbing sling

Canvas, plywood/metal plate (to protect flooring from damage)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane/forklift operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

Barricade off work area with safety cones, red white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Shift out machines and materials from tool room to loading area

- Hoist up machine/fork up cabinet, materials and load onto lorry chassis

- Secured machine and cabinet with strapping belt

- Transport and deliver to new location

- Secured machine with belt prior to moving out of premise and deliver to new location

- At new location, hoist up machine and materials to 2nd floor using lorry crane

- Shift and position to designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping,

- All debris, if any will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175