# METHOD OF STATEMENT

Date: 08th Apr 2021

Description of work

To shift out 1 unit Xray machine from ground floor to loading area, using forklift to fork up onto lorry chassis, secured with strapping belt and deliver to another location

Machine Spec

1 unit Xray machine

Wt: 1, 000 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

Est: 12-13/04/21

Time of Operation

09:45 am

Location of Operation

#### No 1 Pandan Crescent

Emerson Asia Pacific Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Customer forklift

Obstacles

Ensure no obstacles around operation area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in place                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Insert pallet truck to machine base

- Shift out machine from ground floor production room to loading bay

- Using customer forklift to fork up machine

- Load machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of customer premise

- Transport and deliver machine to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175