# METHOD OF STATEMENT

Date: 26th Sep 2023

Description of work

To shift out equipment from production to loading area, hoist up onto lorry chassis and deliver to scrapyard for disposal

Spec

1 unit Test Rig (Wt: 500 kg)

1 unit SAMM Test Rig (Wt: 800 kg)

1 unit Test Bench (Wt: 500 kg)

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

05/10/23

Time of Operation

09:30 am

Location of Operation

#### 540 Airport Rd

ST Engineering Systems

Equipment Use

1 x lorry crane

1 x manual lifter

Pallet truck

Crowbar/woodblock

Webbing sling

Obstacles

No obstacle on crane parking area and route to machine location

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in the operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated loading area

- To shift out equipment from production to loading area

- Rigger to insert sling to crane hook and secured to rigging point of load

- Once rigging is done, signalman to give signal to crane operator to hoist up load

- Load up equipment onto lorry chassis

- Release all sling from rigging point of equipment

- Secured equipment with strapping belt

- Transport and deliver to scrapyard for disposal

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175