# METHOD OF STATEMENT

Date: 26th May 2017

Description of work

To shift out 1 unit Shizuka Milling machine from production room at 2nd floor to loading area, hoist down to ground floor, shift and position into production room

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

30/05/2017 – 10:00 am

Location of Operation

#### 505 Yishun Industrial Pk A

PBA (S) Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc.…safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lift up machine using crowbar and insert woodblock

- Insert pallet truck to machine base

- Shift out machine from production room to loading bay

- Lorry crane to hoist down machine from 2nd floor to ground floor

- Load machine onto pallet truck

- Shift and position into production room

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175