# METHOD OF STATEMENT

Date: 07th Sep 2020

Description of work

To shift out 4 unit machine and accessories from tenant premise at ground floor, hoist up onto lorry chassis and transport to new location

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

12/09/2020 (Saturday)

Time Of Operation

09:30 am

Location of Operation

#### Blk 7 Kallang Place #01-04

Li Zheung Precision Engineering

Equipment Use

2-3 x lorry crane

Pallet truck/rollers

1 set wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

Barricade off work area with safety cones, red/white tape and lifting operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Shift out machines from tool room to loading area

- Lorry loader to hoist up and load machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of premise

- Transport and deliver machine to new location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175