# METHOD OF STATEMENT

Date: 20th May 2020

Description of work

To shift out 2 unit machine from production area to loading bay, hoist up and load onto 1 x 40ft FR and 1 x 20ft GP container

Machine Spec

2 unit Ikegai Vertical CNC Turning / VT1100

Dim: 350 x 320 x 340 cm

Wt: 11, 000 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

29/05/20   -   09:30 am

Location of Operation

#### 16 Seletar Aerospace Crescent

JEP Precision Engineering Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3 ton battery forklift

Rollers/pallet truck

Wire/webbing sling

Metal plate/canvas (for epoxy floor protection)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crew certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated location

- Shift out machine from production to loading area

- Insert sling to machine hoisting point

- Hoist up machine about 1ft above ground to check on balancing

- After well balance, hoist up machine and load onto FR container

- Secured machine with lashing belt and choking wood

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175