# METHOD OF STATEMENT

Date: 04th June 2020

Description of work

To shift out 1 unit CMM machine from production area to loading bay, hoist up onto lorry chassis, transport to new location, unload, shift and position into production

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

TBC

Location of Operation

#### Collection – 11 Jalan Nip 1/1A Taman Industri Nusa Jaya

Delivery – 2 Jalan Nip 2/4 Taman Industri Nusa Jaya

Equipment Use

1 x lorry crane

Rollers/pallet truck

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

# JOB SCOPE

- Jack up machine using hand/hydraulic jack

- Move out machine stand

- Insert rollers/pallet truck onto machine base

- Shift out machine from production to loading area

- Hoist up and load machine onto lorry chassis

- Secured machine with strapping belt

- Transport machine to new factory

- At new factory, hoist down machine from lorry chassis

- Insert rollers onto machine base

- Shift and transport machine into production

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete