# METHOD OF STATEMENT

Date: 30th Jan 2023

Description of work

To shift out equipment from production area to loading bay, load up onto lorry chassis, transport to new factory, unload, shift and position to location

Equipment Spec

1 set Robot Arm with Base plate

4 unit Conveyor

4 unit stand

2 unit pallet loader

2 unit conveyor belt

1 unit controller

1 lot fencing

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

06/02/23

Time of Operation

09:45 am

Location of Operation

#### Shimano (S) Pte Ltd

Collect: 20 Benoi Sector

Deliver: 11 Bulim Walk

Equipment Use

2-3 x 633 lorry loader

1 x forklift

Rollers/pallet truck

Wire/webbing sling

Metal plate/canvas (to lay out at new factory)

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, forklift driver and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Shift out equipment from production to loading area

- Hoist or fork up equipment onto lorry chassis

- Secured equipment with strapping belt

- Transport equipment to new location

- Hoist or fork down equipment from lorry chassis

- Insert pallet truck onto equipment base

- Shift and transport equipment into production

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175