# METHOD OF STATEMENT

Date: 16th July 2019

Description of work

To Hoist down 1 Unit CPV550 Machine. Uncrate, shift and positon into premises

Machine Spec

1 Unit CPV 550 Machine

Machine Wt: 3.9ton)

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

19/07/2019

Time Of Operation

1:00 PM

Location of Operation

#### Singapore Polytechnic

#### 500 Dover Road

Equipment Use

1 x lorry crane

Pallet truck/rollers

Wire/webbing sling

Canvas, plywood, metal sheet

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry crane at designated location

- Lay out canvas, plywood and metal sheet for floor protection

- Hoist down machine crate onto ground

- Uncrate and remove Machine from wooden base

- Load onto rollers

- Shift into premises

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175