# METHOD OF STATEMENT

Date: 08th July 2019

Description of work

To shift out 1 unit equipment from 8th floor to loading bay via cargo lift, load onto lorry chassis and deliver to another location, unload, shift and position into cleanroom at ground floor

Machine Spec

1 unit Equipment

Dim: 627 x 417 x 54 mm

Wt: 70 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

15-16/07/2019

Time Of Operation

10:00 am

Location of Operation

#### Pick up - IMRE, FP2 Kinesis L8-12, Polymer Processing Lab

Deliver - NTU Valley Block, Simtech

Equipment Use

1 x lorry crane

Pallet truck

1 set webbing sling

Canvas/plywood (to lay out at both side for epoxy floor protection)

Obstacles

No obstacle on crane parking area and route to machine location

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Shift out equipment from L8-12 processing lab to loading bay via cargo lift

- Load equipment onto lorry chassis

- Secured equipment with strapping belt

- Transport and deliver equipment to new location

- Hoist down equipment from lorry chassis

- Insert pallet truck onto equipment base

- To lay out canvas/plywood to protect flooring

- Shift equipment into cleanroom at ground floor

- Position equipment at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175