# METHOD OF STATEMENT

Date: 19th Oct 2022

Description of work

To shift out 1 unit machine to loading area, hoist up and load onto lorry chassis, transport to back of building, hoist down machine, shift and position to the designated location

Machine Spec

1 unit Troop Surface Grinder

Dim: 2680 x 1850 x 1900 mm

Wt: 3, 250 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

20/10/22 (Thursday)

Time of Operation

09:45 am

Location of Operation

#### 63 Nanyang Drive, Singapore Centre for 3D Printing

#### SC3DP The Arc-Technical Staff Room LHN-B4-11

Equipment Use

1 x 633 lorry loader

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

Any debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Shift out machine to loading area

- Attached sling to crane hook and secured to rigging point of machine

- Hoist up and load onto lorry chassis

- Secured machine with strapping belt

- Transport to back of building

- Hoist down machine from lorry chassis to the ground

- Using pallet truck to transport into building premise

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and disposed

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175