# METHOD OF STATEMENT

Date: 28th Feb 2022

Description of work

To shift out 1 unit machine from workshop to loading area, hoist up onto lorry chassis, transport to another location, unload, shift and position to 5th floor via cargo lift

Machine Spec

1 unit Mask Aligner

Machine Dim: 80 x 70 x 80 cm / Wt: 150 kg

Stand Dim: 80 x 80 x 80 cm

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

02/03/22

Time of Operation

09:45 am

Location of Operation

#### NUS

#### Collection: 14 Medical Drive, MD6 #14-01

#### Deliver: 15 Kent Ridge Crescent #05-05, E7 Building

Equipment Use

1 x 633 lorry loader

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry crane at designated loading area

- Shift out machines from workshop to loading area

- Hoist up and load machine onto lorry chassis

- Secured machine with strapping belt

- Transport machine to new location

- Hoist down machine from lorry chassis to the ground

- Insert pallet truck onto machine base

- Shift and transport machine to 5th floor via cargo lift

- Position machine at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175