# METHOD OF STATEMENT

Date: 10th Dec 2020

Description of work

To shift out 1 unit Dilution Fridge to loading area, hoist up onto lorry chassis, transport to another location, unload, shift and position into premise at ground floor

Spec

Dilution Fridge

Dim: 160 x 140 x 195 cm

Wt: 500 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

05/01/2021

Time of Operation

Estimate: 13:00 - 14:00 pm

Location of Operation

#### Collection: NUS, 5A Engineering Dr 1, T-lab Building Level 11

#### Deliver: NUS, 2 Science Dr 3, S13-02-13

Equipment Use

1 x 633 lorry loader

Pallet truck

Webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

Any debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry crane at designated loading area

- Shift out fridge from 11 floor to loading bay via cargo lift

- Attached required sling to crane hook and secured to hoisting point of fridge

- Hoist up and load fridge onto lorry chassis

- Secured fridge with strapping belt

- Transport to new location

- Hoist down fridge from lorry chassis to the ground

- Insert pallet truck onto fridge base

- Shift into building premise

- Position fridge at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175