# METHOD OF STATEMENT

Date: 25th June 2025

Description of work

Forklift to fork up case from customer premise, load into container, using rollers/pallet truck to move case to required location, chocking of case as per attached photo

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

249 Jalan Boon Lay

ST Engineering Synthesis Pte Ltd

Equipment Use

1 x 633 lorry loader

Rollers/pallet truck

1 x 7ton forklift

1 x 4.5ton forklift

18mm plywood

Chocking wood

Electric saw

Hand drill

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed

M.O.M certified forklift operator

# JOB SCOPE

Container arrangement for job scope

- To cut plywood to required dimension using electrical saw

- Apply glue onto plywood

- To paste plywood onto container as per required arrangement

Move into container and securing of case

- Using forklift to fork up case

- Load case into container

- Using of rollers/pallet truck to move case to required position

- Jack up case to remove rollers/pallet truck

- Use of hand drill and screw for chocking of load

- To secured load as per attached photo

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175