# METHOD OF STATEMENT

Date: 27th July 2017

Description of work

To deliver, unload and position 1 set Tester at NTU

Risk Assessment

A copy of Risk Assessment will be attach.

Date / Time of Operation

TBC

Location of Operation

#### NTU, Nanyang Link Blk S1

School Of Electrical & Engineering Electronics

Equipment Use

1 x lorry crane

Pallet truck

Wire /webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc..)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Hoist up Tester from lorry chassis and load onto the ground

- Insert pallet truck to Tester base

- Shift and position Tester to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175