# METHOD OF STATEMENT

Date: 22 July 2014

Description of work

To shift out machines and accessories from production area to hoisting bay, hoist up onto lorry and deliver to new location

Risk Assessment

A copy of Risk Assessment will be attach.

Date / Time of Operation

25/07/2014 - 09:30am

Location of Operation

#### No 16 Tuas Ave 8 – No 10 Lok Yang Way

(Unigroup Worldwide-Singapore Pte Ltd

- Equipment Use

Lorry crane

Pallet truck / rollers

Wire /webbing sling

Forklift

*   Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally.

- Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather.

All debris will clear and dispose

- Lifting Crews

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc)

Lifting machine and lifting gear with M.O.M cert.

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Barricade operation area

- Move and push out machine from production area to hoisting bay

- Hoist up and load machine onto lorry

- Secured machine with strapping belt before moving out from old premise to new location

- At new location, hoist down machine from lorry and lower down to the ground

- Insert pallet truck/rollers to machine base

- Shift and position machine into production area at ground floor

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175