# METHOD OF STATEMENT

Date: 11th Dec 2019

Description of work:

To relocate 1 unit New Pot RX3000 Laser Table from one lab to another

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

17/12/2019

Time of Operation

09:45 am

Location of Operation

NTU, 50 Nanyang Ave, Blk N3.2-B2-01

School of Mechanical & Aerospace Engineering

Equipment Use

Pallet truck

1 x battery lifter

Wood block

1 x wooden pallet

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Insert battery lifter fork onto laser table

# Lift up to laser table slowly

# Remove air coating away

# Lower down laser table to the ground

# Tilt up table slowly using lifter and webbing sling

# Load onto wooden base

# To secured laser table onto wooden base with support woodblock and strapping belt

# Shift and transfer out to another lab

# Position at designated location

# Tilt down and lift up laser table for engineer to insert back air coating

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175