# METHOD OF STATEMENT

Date: 26th July 2021

Description of work

Jack up 1 unit engine to insert wood support

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

27/07/2021

Time of Operation

09:45 am

Location of Operation

#### 8 Tuas South St 10

Hiap Tong Crane

Equipment Use

2 x 100 ton jack

Hydraulic pump

Hard wooden woodblock

Job Scope

# Insert 2 x 100 ton jack under engine

# Jack up 1 side of engine

# Insert hard woodblock under engine

# Release jack slowly to let engine sit on the woodblock

# Jack up another side of engine

# Insert hard woodblock under engine

# Release jack slowly to let engine sit on the woodblock

# Job complete

# Best Regards

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175