# METHOD OF STATEMENT

Date: 09th Oct 2025

Description of work

To unload machines and accessories from lorry chassis using forklift, shift and position into customer factory premise

Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

Estimate:

21/10/25 – 25/10/25

Time of Operation

Estimate: 11:30 am

Location of Operation

#### 1 A.M.K St 65, JTC Space @ AMK

Grindmills Precision Engineering Services

Equipment Use

3-4 x lorry crane

1 x 10ton forklift

1 x 4.5ton forklift

Rollers/pallet truck

Hand jack/crowbar

Woodblock

Obstacles

No obstacle on unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Deploy lorry loader at designated unloading bay

- Using forklift to fork down machine from lorry chassis

- Transport and unload machine at factory door entrance

- Insert rollers/pallet truck under machine bed

- Shift and transport into factory premise

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175