# METHOD OF STATEMENT

Date: 14th May 2024

Description of work

To unload equipment from lorry chassis using forklift, shift and position into customer premise at ground floor

Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

20/05/24

Time of Operation

9.45am

Location of Operation

#### Nippon Paint Singapore Co. Pte Ltd

1 First Lok Yang Road

Equipment Use

2 x lorry crane

1 x forklift

Pallet truck

Obstacles

No obstacle on unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Deploy lorry loader at designated unloading bay

- Using of forklift to fork down equipment from lorry chassis

- Transport to factory door entrance

- Shift and transport into factory premise

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175