# METHOD OF STATEMENT

Date: 27th June 2024

Description of work

To shift out welding system to loading area, using forklift to fork up onto lorry chassis, transfer to another bay, unload and position to location

Machine Spec

2 set Auto Welding system

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

02/07/24

Time of Operation

09:40 am

Location of Operation

#### 149 Gul Circle

FMC Technologies (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3ton battery forklift

Webbing sling

Shackle

Obstacles

To clear all obstruction in way of working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger and signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

- Deploy lorry loader at designated unloading area

- Hoist down forklift from lorry chassis to the ground

- Using forklift to fork and load up equipment onto lorry chassis

- Transfer from one bay to another bay within FMC

- Forklift to unload from lorry chassis

- Transport and unload at the designated

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175