# METHOD OF STATEMENT FOR 2nd SHIPMENT

# (QINGDAO SHIPMENT)

Date: 17th Nov 2023

Description of work

To unload 27 packages from 4 x 40ft HQ container, uncrate, shift and position to temporary storage location arranged by customer

Machine Spec

Machine accessories

Refer to packing list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

Estimate schedule:

20-23/11/23

Time of Operation

09:45 am

Location of Operation

#### 249 Jalan Boon Lay

ST Engineering Pte Ltd

Equipment Use

Lorry loader

Rollers/pallet truck

Hydraulic/hand jack

Wire sling

Webbing sling

1 x 16ton forklift

1 x 5ton forklift

1 x 3 tons forklift

Metal sheet/canvas (to lay out for floor protection)

Obstacles

No obstacle on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator and forklift driver will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, safety vest)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

4 x 40ft HQ container

- Transport lorry crane into customer factory premise

- Setting up of lorry crane at designated unloading area

- Reverse container back to back with lorry crane

- Using crane to pull out cases and load onto lorry chassis

- Using of forklift to fork down cases to the ground

- Uncrate only side cover of case

- Using rollers/pallet truck to transfer to temporary storage area

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd / Tel: 62824175