# METHOD OF STATEMENT FOR 3rd SHIPMENT (SHANGHAI SHIPMENT)

Date: 17th Nov 2023

Description of work

To unload 42 case of machine and accessories from 1 x 40ft FR, 1 x 20ft GP and 5 x 40ft HQ container, uncrate, shift and position to temporary storage location arranged by customer

Machine Spec

Guangduan Press Straight Side Hydraulic Press HDIS-630

Refer to packing list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

Estimate schedule:

20-25/11/23

Time of Operation

09:45 am

Location of Operation

#### 249 Jalan Boon Lay

ST Engineering Pte Ltd

Equipment Use

1 x 55ton lorry loader

Lorry loader

Electric rollers/pallet truck

Hydraulic jack

Wire sling

Webbing sling

Shackle

1 x 7ton forklift

1 x 4.5ton forklift

1 x 3 tons diesel forklift

1 x scissor lift

Metal sheet/canvas (to lay out for floor protection)

Obstacles

No obstacle on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator and forklift driver will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, safety vest)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

For 5 x 40ft HQ & 1 x 20ft GP container

- Transport lorry crane into customer factory premise

- Setting up of lorry crane at designated unloading area

- Reverse container back to back with lorry crane

- Using crane to pull out cases and load onto lorry chassis

- Using forklift to fork down cases to the ground

- Uncrate only side cover of case

- Using rollers/pallet truck to transfer to temporary storage area

- Position at the designated location

For 1 x 40ft FR container

- Transport 55ton lorry crane into customer factory premise

- Reverse FR container to near lorry crane

- Riggers to attached sling to crane hook and secure to rigging point of case

- 55ton lorry crane to hoist up case from container

- Unload case to the ground

- Uncrate side cover of case and put aside

- Insert electrical rollers onto base and secured with bolts and nuts

- Transport to temporary storage area

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175