# METHOD OF STATEMENT

Date: 16th July 2024

Description of work

To relocate machines within production at 5th floor

Machine Spec

2 unit CNC Milling

2 unit Roku Roku

1 unit Panel Saw

Risk Assessment

A copy of Risk Assessment will be attach

Schedule of Operation

05/08/24

Time of Operation

09:30 am

Location of Operation

#### 25 Pandan Crescent

N & U

Equipment Use

1 x lorry loader

Rollers/pallet truck

Woodblock

Crowbar

Hand jack

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel on site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

# JOB SCOPE

- Lift up machine to 3” high using hand jack

- Insert rollers/pallet truck under machine bed

- Shift out machine from existing location

- Transfer to new location within production

- Position at the new designated location

- Unload from rollers/pallet truck and insert levelling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175