# METHOD OF STATEMENT

Date: 28th July 2025

Description of work

To unload 1 unit machine from lorry chassis using customer forklift, shift and position into factory premise at ground floor

Spec

1 unit machine

Dim: 200 x 142 x 203 cm

Wt: 1, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

01/08/225

Time of Operation

Afternoon schedule

Location of Operation

#### 3 Pioneer Walk

Wieland Metals (S) Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

Crowbar/woodblock

1 x forklift (utilize customer forklift)

Obstacles

No obstacle on unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Deploy lorry loader at designated unloading bay

- Using of customer forklift to fork down machine from lorry chassis

- Transport and unload machine at factory door entrance

- Insert pallet truck under machine bed

- Shift and transport into factory premise

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175