# METHOD OF STATEMENT

Date: 14th May 2024

Description of work

To shift out 1 unit machine from production to loading area, hoist up onto lorry chassis and deliver to scrapyard for disposal

Machine Spec

1 unit Lathe

Wt: 2, 000 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

TBC

Time of Operation

TBC

Location of Operation

#### 501 Airport Rd

ST Aerospace Engine

Equipment Use

1 x lorry loader

Rollers/pallet truck

Crowbar/woodblock

Wire/webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated hoisting bay

- Shift out machine from production to loading area

- Rigger will attached sling to crane hook

- Secured sling to rigging point of machine

- Hoist up machine and load onto lorry chassis

- Secured with strapping belt prior to moving out of premise

- Transport and deliver to scrapyard for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175