# METHOD OF STATEMENT

Date: 25th July 2023

Description of work

Lorry loader to hoist down 1 case from lorry chassis and put aside

Machine Spec

1 case

Dim: 210 x 235 x 255 cm

Wt: 2, 200 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

28/07/23

Time of Operation

Est: 11:30 am

Location of Operation

#### 6 Aerospace Rise

Rolls-Royce Seletar Campus

Equipment Use

1 x lorry loader

Wire/webbing sling

Obstacles

No obstacle on unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated unloading area

- Rigger to insert sling under machine case and secured to crane hook

- Hoist up case from lorry chassis

- Swing crane and lower down case to near ground level

- Position case at customer arranged location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani / Kevin Wong

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175