# METHOD OF STATEMENT

Date: 23rd Oct 2024

Description of work

To shift out 1 unit engine to loading bay, hoist up onto lorry chassis and deliver to Eric Wong warehouse for packing

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

23/10/24

Time of Operation

Afternoon schedule

Location of Operation

61 Science Pk Rd #01-03

Equipment Use

1 x lorry loader

1 x manual lifter

Webbing sling

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Deploy lorry loader at the designated unloading area

# Hoist down manual lifter from lorry chassis to the ground

# Use manual lifter to lift down engine from concreate plinth

# Shift out engine from production to loading area using pallet truck

# Hoist up engine onto lorry chassis

# Secured with strapping belt

# Transport to Eric Wong warehouse for packing

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and disposed

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175