# METHOD OF STATEMENT

Date: 28th Oct 2025

Description of work

To shift out machines and accessories from 7th floor to loading bay via cargo lift, using forklift to load up onto lorry chassis and deliver to new factory

Machine Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

Estimate:

31/10/25 – 01/11/25

Time of Operation

09:30 am

Location of Operation

#### 65A Jalan Tenteram #07-02, #07-13

Test Max Manufacturing Pte Ltd

Equipment Use

3-4 x lorry crane

Crowbar/woodblock

1 x 4.5ton forklift

Rollers

Pallet truck

Obstacles

No obstacle on unloading bay

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

Barricade off work area with safety cones, red/white tape and signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Deploy lorry loader at designated unloading bay

- To shift out machine from 7th floor to loading bay via cargo lift

- Using 4.5ton forklift to fork up machine

- Load up machine onto lorry chassis

- Secured machine with strapping belt prior to moving out of tenant premise

- Transport and deliver to new factory

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175