# METHOD OF STATEMENT

Date: 15th Mar 2023

Description of work

To hoist up structure from carpark area onto lorry chassis and transfer to another location within NOV

Equipment Spec

1 unit Mast Structure

Wt: 10, 000

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

16/03/23

Time of Operation

09:30 am

Location of Operation

7 Loyang Way

NOV Oilwell Varco

Equipment Use

1 x 633 lorry loader

1 set webbing sling

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated location for the hoisting

- Insert sling to crane hook and secured to structure rigging point

- Hoist up and load structure onto lorry chassis

- Secured with strapping belt prior to moving out and transfer to another location within NOV

- Hoist down structure from lorry chassis

- Position at the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175