# METHOD OF STATEMENT

Date: 28th Dec 2022

Description of work

Lorry loader to unload and hoist down packing cases from low-bed chassis to the ground

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

30/12/22

Time of Operation

09:45 am

Location of Operation

#### 7 Loyang Way

#### NOV Oilwell Varco

Equipment Use

1 x 633 PALFINGER lorry loader

Wire sling

Shackle

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated hoisting bay

- Reverse low-bed to near crane

- Attached wire sling to crane hook and secure to rigging point of  case

- Hoist up case from low-bed

- Unload case at temporary storage area

- Once job complete, team leader will instruct the team to perform proper housekeeping

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175