# METHOD OF STATEMENT

Date: 30th May 2025

Description of work

To hoist down 6 set jig crane at loading area load onto lorry chassis and delivery to UMS P/L Warehouse

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

04/06/25 to 05/06/25

Time of Operation

09.45am

Location of Operation

#### Jep Precision Engieering P/L

16 Seletar Aerospace Crescent

Equipment Use

1 x 633  lorry loader

Wire/webbing sling

Shackle

Woodblock/hand jack

Pallet truck

Canvas/metal plate (to lay out for floor protection)

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated hoisting bay

- Attached lifting gears to lorry crane hook and secure to rigging point of jig crane to be lifted

- Hoist down  jig crane and load onto lorry chassis

- Release all sling from rigging point of jig crane

- Secured with strapping belt prior to moving out of customer premise

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175