# METHOD OF STATEMENT

Date: 27th Mar 2025

Description of work

To shift 1 x 40ft FR container

Spec

1 x 40ft FR container

Dim: 12.0m x 2.4m x 6.0m

Wt: 7, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Schedule of Operation

TBA

Time of Operation

18:00 pm – 07:00 am

Location of Operation

#### Lorong Halus Jetty

Equipment Use

1 x lorry loader

1 x forklift

Hydraulic jack

Woodblock

Electric rollers

Manual rollers

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equipped with standard PPE (safety shoe, safety helmet)

Job Scope

# Deploy lorry loader at unloading area

# Hoist down forklift from lorry chassis to the ground

# Forklift to unload moving equipment to the ground

# To jack up container to 4” high using hydraulic jack

# Insert rollers under container bed

# Shift container from existing location

# Transport and position at temporary location

# Jack up container and remove rollers

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175